# Mini-NEA Pack (Weeks 29–36) — Practice Programming Project

OCR A Level Computer Science (H446) — preparation for Component 03/04 (Programming Project)

The mini-NEA is an eight-week practice run of the real Programming Project. You will take one small, tightly-scoped problem through all four assessed stages — Analysis → Design → Development → Evaluation — producing a short project report in the NEA Project Template and a working program. It is marked out of 35 using a grid scaled directly from the real OCR criteria, so the feedback you get tells you exactly where you would sit on the real 70-mark project.

⚠️ This is practice. The real NEA (started in Year 13) must be your own new problem — you may not reuse a brief from this pack as your real project. What you can reuse is everything you learn about evidencing each stage.

What you need alongside this pack:

The NEA Guide (how each stage is marked and how to hit the top band).

The NEA Project Template (type your write-up into it — Stage 1–4 sections match this pack's milestones).

## Part 1 — Choose your project brief

Pick one of the three briefs below. All three are deliberately small: the point is to complete every stage well, not to build something huge. Each brief gives you a stakeholder, scope boundaries, and a requirements seed in MoSCoW form (must / should / could). The seed is a starting point — your Analysis must turn it into measurable success criteria justified by your own stakeholder research.

For every brief, your stakeholder should be a real, named person you can actually talk to (a subject teacher, a member of staff, a younger student, a club leader). Interview them in week 29 and record what they said.

### Brief A — Revision flashcard app

A subject teacher wants a simple flashcard program their class can use for retrieval practice. Cards are question/answer pairs grouped by topic; the program quizzes the user and tracks which cards they keep getting wrong.

Stakeholder: a teacher of any subject (or a Year 10/11 student revising for GCSEs). Their core need: quick, repeatable self-testing that focuses effort on weak cards.

Scope boundaries:

| In scope | Out of scope |
| --- | --- |
| Text question/answer cards stored in a file (CSV or text) | Images, audio, rich formatting |
| Topics/decks; the user picks a deck to revise | Online sync, accounts, multiple users |
| Quiz loop with self-marked or exact-match answers | Fuzzy answer matching / AI marking |
| A "leitner"-style weighting so wrong cards reappear more often | Spaced repetition across calendar days |
| A score/summary at the end of a session | Graphs and long-term analytics dashboards |

Requirements seed (develop and justify these in your Analysis):

Must: load a deck of cards from a file; quiz the user on every card in a chosen deck; record right/wrong per card; show an end-of-session score; reject/handle a missing or malformed deck file without crashing.

Should: let the user add, edit and delete cards from within the program (saved back to the file); make wrong cards reappear more frequently in the next round.

Could: shuffle order each session; a simple hardest-cards report; support for more than one saved user profile.

Where the algorithmic content is: the wrong-card weighting (a priority queue or weighted selection), file parsing with validation, and searching/sorting cards by topic or success rate.

### Brief B — Canteen pre-order system

The school canteen wants students to pre-order lunch from a daily menu so the kitchen knows quantities in advance and queues are shorter.

Stakeholder: the canteen manager (kitchen side) and a student (ordering side) — interview at least one of them for real; role-play the other if necessary and say so.

Scope boundaries:

| In scope | Out of scope |
| --- | --- |
| A daily menu of items with prices and limited stock, loaded from a file | Real payment processing |
| Students place an order (name/ID + items) before a cut-off | Accounts with passwords, online ordering |
| Stock decreases as orders are taken; sold-out items cannot be ordered | Nutrition data, allergy management |
| A kitchen report: totals per item, list of orders, takings | Multi-day forecasting |
| Orders saved to file so the program can be closed and reopened | Networked/multi-terminal operation |

Requirements seed (develop and justify these in your Analysis):

Must: load the menu (items, prices, stock) from a file; take an order made of one or more valid items; refuse items that are sold out or not on the menu; save orders to file; produce a kitchen report of quantities per item and total takings.

Should: enforce an order cut-off (e.g. a maximum number of orders or a "close orders" action); allow a student to amend or cancel their order before cut-off; validate student ID format.

Could: a daily-special discount rule; search orders by student; export the kitchen report to a separate file.

Where the algorithmic content is: record-style data structures for menu and orders, linear/binary search for order lookup, aggregation for the report, and robust validation throughout.

### Brief C — PE fixtures manager

The PE department runs inter-form sports fixtures each term and currently tracks them on paper. They want a program that stores teams, generates a fixture list, records results, and produces a league table.

Stakeholder: a PE teacher or the sports captain who runs the tournament. Their core need: no more clashes/missed fixtures, and an always-up-to-date league table.

Scope boundaries:

| In scope | Out of scope |
| --- | --- |
| One sport, one competition, 4–10 teams | Multiple simultaneous sports/seasons |
| Round-robin fixture generation (each team plays each other once) | Knockout brackets, seeding, scheduling to real dates/venues |
| Entering results (score per team per fixture) | Player-level statistics |
| League table sorted by points, then goal/point difference | Web publishing, live updates |
| Data saved to and loaded from file | Databases with SQL (allowed, but not required) |

Requirements seed (develop and justify these in your Analysis):

Must: store a list of teams; generate a complete round-robin fixture list with no team playing itself and no duplicate pairing; record a result against a fixture; calculate points (e.g. win 3 / draw 1 / loss 0); display a league table sorted by points then difference; save/load all data.

Should: prevent a result being entered twice for the same fixture (with an option to correct one); validate scores as non-negative integers; show remaining (unplayed) fixtures.

Could: a form/recent-results column; a top-scoring-team report; handle a team withdrawing part-way through.

Where the algorithmic content is: the round-robin pairing algorithm (nested iteration or the circle method), a two-key sort for the league table, and structured records for fixtures and results.

## Part 2 — Week-by-week milestones

The eight weeks match the four stages: 29–30 Analysis, 31–32 Design + test plan, 33–34 Implementation, 35–36 Evaluation. Each week has a deliverable checklist — tick everything off before the next lesson. The template sections referred to are in the NEA Project Template.

### Week 29 — Analysis 1 (define the problem)

Choose your brief, identify your real stakeholder, and carry out your research.

Deliverables checklist:

☐ Brief chosen and stakeholder named (a real person, not "any user")

☐ Stakeholder interviewed — questions and answers recorded in Template 1.2

☐ Problem description written: what the problem is and why it suits a computational solution (Template 1.1)

☐ One existing/similar solution examined with strengths/weaknesses noted (Template 1.3)

☐ First draft of requirements from the MoSCoW seed, amended to match what your stakeholder actually said

### Week 30 — Analysis 2 (measurable success criteria)

Turn requirements into numbered, measurable success criteria and finish the Analysis write-up.

Deliverables checklist:

☐ Success criteria table complete (Template 1.4): every criterion specific and testable, each justified by stakeholder need

☐ At least one criterion covering robustness (invalid/erroneous input handled without crashing)

☐ Scope boundaries stated: what is deliberately excluded and why

☐ Peer review done: a partner has checked your Analysis against the NEA checklist and you have acted on their comments

☐ Analysis section finished and complete

### Week 31 — Design 1 (structure, algorithms, data)

Plan the solution in enough detail that someone else could build it.

Deliverables checklist:

☐ Decomposition: structure chart or module list covering the whole solution (Template 2.1)

☐ Key algorithm(s) written in pseudocode or flowchart — at minimum the "algorithmic content" named in your brief (Template 2.2)

☐ Data structures chosen and justified (why an array of records? why a file in this format?) (Template 2.3)

☐ UI sketch/wireframe with navigation (a menu map is fine for a console program) (Template 2.4)

☐ Every design decision traced back to a numbered requirement

### Week 32 — Design 2 (test plan)

Complete the design and write the test plan before you write any code.

Deliverables checklist:

☐ Test plan table complete (Template 2.5): typical, boundary and erroneous data for every input and every key algorithm

☐ Every test mapped to a numbered success criterion

☐ Expected results stated precisely (an exact value or behaviour, not "it works")

☐ Design reviewed against the Design checklist in the template

☐ Iteration plan drafted: what Iteration 1, 2, 3 will each deliver

### Week 33 — Implementation 1 (first iterations)

Build the core in small iterations, testing each one as you go.

Deliverables checklist:

☐ Iteration 1 built (typically: data structures + file loading) and evidenced in Template Stage 3

☐ Iteration 2 started (core algorithm from your design)

☐ Each iteration entry has: goal, annotated code evidence, tests run this iteration with results

☐ At least one failed test shown with the fix explained (do not hide failures — they earn marks)

☐ Development diary/log kept up to date as you go, not reconstructed afterwards

### Week 34 — Implementation 2 (robustness and completion)

Complete the must requirements; add validation and error handling.

Deliverables checklist:

☐ All must requirements implemented (park unfinished should/could items — that is what evaluation is for)

☐ Validation and error handling added: bad input, missing/corrupt files, boundary values all handled without crashing

☐ The claimed algorithmic complexity is demonstrably working, with evidence

☐ Code quality pass: meaningful names, subroutines with parameters, comments where logic is non-obvious

☐ File check ready: every piece of code evidence is annotated (what it does and which requirement it serves)

### Week 35 — Evaluation 1 (test against every criterion)

Run your full test plan and gather stakeholder feedback.

Deliverables checklist:

☐ Every success criterion tested with evidence — screenshots/output plus the test number (Template 4.1)

☐ Boundary and erroneous tests from the week-32 plan all executed and recorded

☐ Each criterion honestly judged: Met / Partly met / Not met

☐ Stakeholder has seen the working program; their feedback recorded verbatim

☐ Every evaluation point maps back to a numbered criterion from the Analysis

### Week 36 — Evaluation 2 (judgement and improvements)

Finish the evaluation and submit.

Deliverables checklist:

☐ Evaluation of the solution written, using stakeholder feedback as evidence (Template 4.2)

☐ Usability evaluated from the stakeholder's point of view (Template 4.3)

☐ Improvements/future development: specific and justified, not "add more features" (Template 4.4)

☐ Final self-check in the template completed; report and code submitted

☐ Post-mortem note to yourself: two things to do differently in the real NEA (bring this to your first Year 13 NEA lesson)

## Part 3 — Marking grid (out of 35)

The mini-NEA is marked out of 35 — exactly half the real project's 70 marks, using the same weighting as OCR's real criteria (Analysis 10, Design 15, Development 25, Evaluation 20 → scaled to 5, 7, 13, 10). Development keeps its two real sub-strands: iterative development and using testing to inform development. Three bands per strand; a strand showing nothing creditworthy scores 0.

| Strand | Real NEA marks | Mini-NEA marks |
| --- | --- | --- |
| Analysis | 10 | 5 |
| Design | 15 | 7 |
| Development — iterative development | 15 | 8 |
| Development — testing to inform development | 10 | 5 |
| Evaluation | 20 | 10 |
| Total | 70 | 35 |

### Analysis (5 marks)

| Band | Marks | Descriptor |
| --- | --- | --- |
| High | 5 | Problem clearly defined and justified as suited to a computational solution. Named stakeholder with documented research (interview evidence). Existing solution analysed for usable ideas. A full set of specific, measurable success criteria, each justified against stakeholder need; scope limits stated. |
| Middle | 3–4 | Problem described and a stakeholder identified with some research. Requirements listed and mostly measurable, but some criteria are vague or not clearly linked to the stakeholder; limited analysis of existing solutions. |
| Low | 1–2 | Problem outlined; stakeholder generic or unresearched. Requirements are a feature wish-list — few or none are testable. Little evidence the problem was investigated. |

### Design (7 marks)

| Band | Marks | Descriptor |
| --- | --- | --- |
| High | 6–7 | Full decomposition into modules. Key algorithms in pseudocode/flowcharts including the project's genuine algorithmic content. Data structures and file formats chosen and justified. Usable UI design. A complete test plan with typical, boundary and erroneous data mapped to numbered success criteria. Design decisions trace to requirements. |
| Middle | 3–5 | Decomposition and some algorithm design present but the hardest parts are under-specified. Data structures listed with limited justification. Test plan exists but has gaps (e.g. no erroneous data, tests not mapped to criteria). |
| Low | 1–2 | Fragmentary design: screenshots of intended UI or a module list only. No meaningful algorithm design; no usable test plan. The solution could not be built from this design. |

### Development — iterative development (8 marks)

| Band | Marks | Descriptor |
| --- | --- | --- |
| High | 7–8 | Clear iterations, each with a stated goal, annotated code and a review that shapes the next iteration (develop → test → review → refine is visible). The complexity claimed in Design is implemented and shown working. Good practice throughout: meaningful names, modular subroutines with parameters, validation, comments. All must requirements delivered. |
| Middle | 4–6 | A working solution built in recognisable stages, but the narrative is thin — code evidence present with limited annotation, and reviews between iterations are superficial. Most must requirements delivered; some good practice. |
| Low | 1–3 | Code presented as a single final lump with little evidence of process. Sparse or no annotation. Solution incomplete or missing the claimed complexity; little validation. |

### Development — testing to inform development (5 marks)

| Band | Marks | Descriptor |
| --- | --- | --- |
| High | 5 | Testing evidenced during every iteration, not just at the end. Failures shown honestly with diagnosis and fix. Boundary and erroneous data used while developing; the program is robust to bad input as a result. |
| Middle | 3–4 | Some testing during development with evidence, but mostly typical data; failures rarely shown or explained. Robustness patchy. |
| Low | 1–2 | Testing only at the end (or only claimed). No evidence that testing changed the code. Program crashes on invalid input. |

### Evaluation (10 marks)

| Band | Marks | Descriptor |
| --- | --- | --- |
| High | 8–10 | Every success criterion tested with cross-referenced evidence, including boundary and erroneous cases. Honest judgements — partially-met and unmet criteria acknowledged and explained. Stakeholder feedback gathered and used. Usability evaluated. Improvements are specific, justified and prioritised. |
| Middle | 4–7 | Most criteria addressed with some evidence, but coverage is incomplete or judgements are generous/unevidenced. Stakeholder feedback mentioned but not really used. Improvements listed without justification. |
| Low | 1–3 | General "it works well" commentary with little reference to the success criteria. No stakeholder feedback. Vague or no improvements. |

## Part 4 — Annotated exemplar extracts

Two short extracts from a high-band mini-NEA (Brief A, the flashcard app) showing the evidence standard expected. Annotations in italics explain why each part earns credit.

### Exemplar 1 — Analysis: success criteria table (Template 1.4)

| # | Success criterion (measurable) | Why it's needed (link to stakeholder) |
| --- | --- | --- |
| 1 | The program loads a deck of at least 50 cards from deck.csv in under 2 seconds and reports how many cards were loaded. | Ms Patel said her Biology deck has "about 60 cards" and she "won't use anything slow" (interview, Q3). |
| 2 | If deck.csv is missing or a line has the wrong number of fields, the program shows a clear error message naming the problem line and continues (or exits cleanly) — it never crashes. | Ms Patel edits the CSV in Excel and "will definitely break it sometimes" (interview, Q5). |
| 3 | In a quiz session, every card in the chosen topic is asked exactly once before any card repeats. | Students complained the paper flashcards get shuffled unevenly — same cards keep coming up (interview, Q4). |
| 4 | A card answered wrongly is at least twice as likely to appear in the next session as a card answered correctly, verified by counting appearances over 10 test sessions. | The core need: "focus effort on the ones they get wrong" (interview, Q1). |
| 5 | The end-of-session summary shows score as n/total and lists every card answered wrongly. | Ms Patel wants students to "leave knowing exactly what to revise" (interview, Q2). |

Annotations — what makes this top-band:

Every criterion has a number, so Design tests and the Evaluation can cross-reference it exactly ("criterion 4 — see Test 12").

Every criterion is measurable: "under 2 seconds", "exactly once", "at least twice as likely, verified by counting over 10 sessions" — nothing here is "the app should be user-friendly".

Every criterion is justified by a cited piece of stakeholder research (interview question numbers), not invented after the fact.

Criterion 2 builds robustness into the success criteria — this is what makes the erroneous-data tests in the week-32 test plan compulsory rather than an afterthought.

Criterion 4 is the algorithmic content: it commits the student to implementing and then measuring the weighted-selection algorithm, which is exactly the "complexity evidenced in design and code" the top band demands.

### Exemplar 2 — Development: iterative diary entry (Template Stage 3)

Iteration 2 — weighted card selection (targets criterion 4)

Goal: replace Iteration 1's random choice with weighting so wrong cards appear more often.

Built: each Card record now has a weight field (starts at 1; set to 4 on a wrong answer, halved — minimum 1 — on a right answer). chooseCard() does a weighted random pick: sum all weights, pick a random number in that range, walk the list subtracting weights until it goes below zero.

def choose_card(cards):
    total = sum(card.weight for card in cards)
    pick = random.randint(1, total)
    for card in cards:
        pick = pick - card.weight
        if pick <= 0:
            return card

(Full annotated screenshot in Appendix B — each line labelled with what it does.)

Testing this iteration: Test 9 (typical): with weights [1, 4, 1], the middle card should appear roughly 4× as often. I ran 600 picks and counted 98 / 217 / 285 — failed: card 3 appeared far too often.

Diagnosis: I was subtracting card.weight after the <= 0 check in my first version, so the walk always overshot by one card. Traced it by hand with weights [1, 4, 1] and pick = 2 (trace table in Appendix B).

Fix and retest: moved the subtraction before the check (code above is the fixed version). Re-ran Test 9: counts 103 / 396 / 101 over 600 picks — middle card ≈ 3.9× as frequent. Pass against criterion 4's "at least twice as likely".

Review → next iteration: weighted picking works, but weights reset every run because nothing is saved. Iteration 3 will persist weights in the CSV (extends criterion 1's file format — design updated in section 2.3, change noted and justified).

Annotations — what makes this top-band:

The iteration has a stated goal tied to a numbered criterion, so the examiner can see requirements driving development.

A real failure is shown with the count evidence, the diagnosis (including a hand trace), the fix, and a retest with new evidence. This one entry is worth more than ten screenshots of working code — it is the develop → test → review → refine cycle made visible.

Testing uses measured results (counts over 600 picks) against the measurable criterion, not "I tested it and it works".

The closing review sets up the next iteration and honestly records a design change, with the Design section updated to match — evidence of genuine iteration, not a post-hoc write-up.

## Part 5 — Common pitfalls (and the band they cost you)

| Pitfall | Strand it hits | Why it caps your band |
| --- | --- | --- |
| "My stakeholder is anyone who wants to revise" | Analysis | A generic, unresearched stakeholder is the defining feature of the low band — with no real needs, nothing else can be justified. |
| Success criteria like "the app should be easy to use" | Analysis, Evaluation | Unmeasurable criteria stall Analysis in the middle band and make a high-band Evaluation impossible — there is nothing concrete to test against later. |
| Test plan written after the code, or with only typical data | Design, Testing | Design's high band requires typical and boundary and erroneous data mapped to criteria; testing that never uses bad data leaves the program fragile and the testing strand in the low band. |
| Algorithms "designed" as a screenshot of finished code | Design | The design must plan the build, not describe it afterwards; reverse-engineered designs read as fragmentary and sit in the low band. |
| One giant code dump at the end labelled "Development" | Iterative development | Without visible iterations, goals and reviews, the develop → test → review → refine narrative is missing — the descriptor for the low band, however good the program is. |
| Unannotated code screenshots | Iterative development | Evidence with no explanation cannot show good practice or the claimed complexity; annotation is the difference between the middle and high bands. |
| Hiding failures ("all my tests passed first time") | Testing | Failures found and fixed are the strongest evidence that testing informed development; a wall of green passes suggests testing happened only at the end — middle band at best. |
| No validation — crashes on an empty input or missing file | Iterative development, Testing | Robustness is explicitly rewarded in the high band of both development strands; a program that crashes on erroneous data cannot score there. |
| Evaluation says "overall the project went well" | Evaluation | Commentary that never cites criterion numbers or test evidence is the low-band descriptor verbatim. Every judgement needs "criterion n — see Test m". |
| Claiming every criterion was fully met | Evaluation | Examiners reward honesty: "criterion 6 partly met because…" with evidence outscores an implausible clean sweep, which reads as unevidenced generosity (middle band). |
| Vague improvements ("add more features", "make it look better") | Evaluation | The high band needs specific, justified, prioritised improvements linked to stakeholder feedback — anything less is the middle band's "improvements listed without justification". |
| Scope creep — starting could features before must ones are done | Iterative development, Evaluation | An unfinished core caps the development band and leaves criteria untestable, dragging the Evaluation down with it. Park the extras; finishing beats featuring. |

Next step after week 36: keep your marked mini-NEA. In Year 13 you will start the real 70-mark project — your first task will be choosing a problem, and your mini-NEA post-mortem (week 36 checklist) is the best guide you'll have.